**Release 2: Sprint 3**

**Story ID 34: Create New Teacher Profile - Start date 3/10/16: Finish Date: 4/10/16**

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| **Task ID** | **Task Description** | **Estimate** | **Taken** | **Start time** | **Finish time** |
| **T031** | Have a page accessible by administrative accounts that allows them to fill out a form with a new teacher’s details. | 3 | 4 | 11:50 am | 4:00 pm  3/10 |
| **T032** | Code GUI button to add the new teacher’s details to the MySQL database based on what was entered in the form. | 2 | 2 | 5:40pm | 7:40pm  4/10 |
| **T033** | Verify all tasks within the story have been completed. | 1 | 1 | 8:00pm | 9:00pm  4/10 |
|  | Story Points: 4           Total Hours: | 8 | 7 | 3/10 | 4/10 |
|  |  | Completed by | | Alex Roubin | |

**Story ID 30: Export Database Reports – Start date: 6/10/16 Finish Date: 10/10/16**

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| **Task ID** | **Task Description** | **Estimate** | **Taken** | **Start time** | **Finish time** |
| **T055** | Ability to search school database. | 2 | 3 | 12:40pm | 3:40pm  6/10 |
| **T056** | Generate reports by querying SQL database converting to a user-friendly format. | 3 | 4 | 5:40pm | 9:50pm  7/10 |
| **T057** | Add search queries relating to student/teacher profiles, time tables, instruments etc. | 2 | 2 | 3:30pm | 5:30pm  8/10 |
| **T058** | Verify all tasks within the story have been completed. | 1 | 1 | 7:40pm | 8:40pm  9/10 |
|  | Story Points: 4                               Total Hours: | 8 | 10 | 8/10 | 9/10 |
|  |  | Completed by | | Alex Roubin | |

**Story ID 33: View Lessons offered by the School – Start date 11/10/16: Finish Date: 14/10/16**

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| **Task ID** | **Task Description** | **Estimate** | **Taken** | **Start time** | **Finish time** |
| **T059** | Code linking between instrument and teacher database | 2 | 2 | 4:20pm | 5:30pm  11/10 |
| **T060** | Code redirection to ‘Teachers’ tab with a pre-determined instrument type select depending on the user’s mouse click | 3 | 2 | 6:40pm | 8:40pm  13/10 |
| **T061** | Verify all tasks within the story have been completed. | 1 | 1 | 8:40pm | 9:40pm |
|  | Story Points: 2                                     Total Hours: | 6 | 5 | 14/10 | 14/10 |
|  |  | Completed by | | Alex Roubin | |

**Story ID 41: Full Access Account - Start date 15/10/16: Finish Date: 15/10/16**

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| **Task ID** | **Task Description** | **Estimate** | **Taken** | **Start time** | **Finish time** |
| **T29** | Have a full access account that can be logged into that will be used for administrative access to the database via the website. | 3 | 3 | 7:10pm | 10:00pm |
| **T30** | Verify all tasks within the story have been completed. | 1 | 1 | 10:00pm | 11:00pm |
|  | Story Points: 2                          Total Hours: | 3 | 4 | 15/10 | 15/10 |
|  |  | Completed by | | Daniel Wan | |

**Story ID 29: View maximum lessons per week - Start date 16/10/16: Finish Date: 16/10/16**

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| **Task ID** | **Task Description** | **Estimate** | **Taken** | **Start time** | **Finish time** |
| **T38** | Code into student profile if they are an ‘Advanced or Beginner’ | 2 | 3 | 10:40am | 1:30pm |
| **T39** | Code Advanced to 3 lessons per week, Beginner 1 per week | 2 | 2 | 3:00pm | 5:00pm |
| **T40** | Verify all tasks within the story have been completed. | 1 | 1 | 5:00pm | 6:00pm |
|  | Story Points: 4                                      Total Hours: | 5 | 6 | 16/10 | 16/10 |
|  |  | Completed by | | Daniel Wan | |

**Sprint 4**

**Story ID 26: Teacher: View Feedback - Start date: 17/10/16 Finish Date: 20/10/16**

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| **Task ID** | **Task Description** | **Estimate** | **Taken** | **Start time** | **Finish time** |
| **T62** | Code availability for students to submit feedback form | 2 | 2 | 6:10pm | 8:00pm  17/10 |
| **T63** | Add ability to select list of generated teachers to provide feedback on. | 2 | 2 | 4:30pm | 6:30pm  18/10 |
| **T64** | Code ability for teachers to view submitted feedback | 2 | 2 | 5:00pm | 7:00pm  19/10 |
| **T65** | Verify all tasks within the story have been completed. | 1 | 1 | 7:00pm | 8:00pm  20/10 |
|  | Story Points:  4                                      Total Hours: | 7 | 7 | 18/10 | 20/10 |
|  |  | Completed by | | Alex Roubin | |

**Story ID 35: Owner: View Feedback Start date: 22/10/16** **Finish Date: 25/10/16**

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| **Task ID** | **Task Description** | **Estimate** | **Taken** | **Start time** | **Finish time** |
| **T66** | Code ability for Owner to view all submitted feedback | 2 | 2 | 2:00pm | 4:00pm  22/10 |
| **T67** | Ability to view which student (including ID) and which teacher including (ID) of who was involved | 2 | 3 | 3:20pm | 6:30pm  23/10 |
| **T68** | Verify all tasks within the story have been completed. | 1 | 1 | 7:00pm | 8:00pm  25/10 |
|  | Story Points:  3                                           Total Hours: | 5 | 6 | 24/10 | 25/10 |
|  |  | Completed by | | Daniel Wan | |

**Story ID 19: Potential Teacher: Apply for Position at the school - Start date: 23/10/16 Finish Date: 25/10/16**

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| **Task ID** | **Task Description** | **Estimate** | **Taken** | **Start time** | **Finish time** |
| **T69** | Code ability for external user to complete application form | 2 | 2 | 10:40am | 12:40am  24/10 |
| **T70** | Add functionality to accept attached document such as .PDF or .docx containing the user’s CV | 3 | 4 | 4:40pm | 9:00pm  24/10 |
| **T71** | Verify all tasks within the story have been completed. | 1 | 1 | 9:00pm | 10:00pm  25/10 |
|  | Story Points:  5                                       Total Hours: | 6 | 7 | 22/10 | 25/10 |
|  |  | Completed by | | Alex Roubin | |