**Client Team Meetings Release 2 Notes**

**Development Team Review (Group 90) Information –**

* Moved several user stories from earlier sprints to later development schedule in sprints 4 & 5
* Cleaning up current user stories – minor acceptance criteria modifications
* Backlogged user stories that weren’t critically functionality to the current project and were negotiated to be moved further along the development schedule
* Updated visual appearance of website appealing to end-user/aligned with functionality
* Presentation was informative however more in-depth demonstrations could have occurred/Group feedback/shared experiences
* Possible improvements to productivity/efficiency/time management/project management
* Feedback on regretting choosing Taiga over Jira due to the automation capabilities of JIRA
* Login & signup functionality tested and working
* Profile dashboard/person profile directed when user logged in
* Edit and view communities attached to each account
* Edit descriptions and text forms within profiles
* Next release focused on donations release and attaches to each user
* Event/Community display pictures
* Different level access control on accounts currently only student level accounts
* Social media integration almost complete – end user adjustments need to be made
* Added adaption of Google maps API into search bar to suggest recommended area
* User Behavior tests completed, Technical tests yet to be completed
* Architecture – hiroku
* Production database – post gress, development database
* SQLite database structuring for data
* NO JS, main app runs inside of container to ensure scaling
* Physical file uploads go to Amazon web server media host
* Aggressive linting – enforces code quality and styling to ensure consistency through developers
* GIT hub for source control/GIT hub FLOW
* Travis CI for continuous integration without the need for version control which allows error checking before integration
* SAS for styling
* Needs adaption of multiple login roles throughout the system e.g. administrator/user/staff
* No technical or user testing provided or commenced throughout the project
* Inconsistent amount of group members attending/contributing throughout meetings