**Release 1: Sprint 1**

**Story ID 32: Efficient Development Environment** **Start: 25/8/2016 Finish: 28/8/2016**

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| **Task ID** | **Task Description** | **Estimate** | **Taken** | **Start time** | **Finish time** | |
| **T001** | Setup Linux based Server on Amazon EC2 cloud | 2 | 1 | 25th 10:06am | 25th 11:14am | |
| **T002** | Install development tools onto platform i.e. LAMP stack, and share access to the server and software with all team members | 3 | 2 | 26th 2:06pm | *26th* 4:17pm | |
| **T003** | Setup GIT Hub Repository and invite all team members | 1 | 1 | 28th 7:23pm | 28th  8:43pm | |
| **T004** | Verify all tasks within the story have been completed | 1 | 1 | 28th 9:30pm | 28th  10:43pm | |
|  | Story Points: 1 Total Hours: | 7 | 5 |  |  | |
|  |  | Completed by | | Daniel Wan | | |
|  |  | |  | |  |

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| **Task ID** | **Task Description** | **`Estimate** | **Taken** | **Start time** | **Finish time** |
| **T006** | Install MySQL on web server | 1 | 1 | 30th  9:23am | 30th  10:24am |
| **T007** | Work out required databases, tables, table parameters etc. and set them up on the web server. | 3 | 4 | 30th  11:35am-1:54pm | 31th 10:38am-12:54am |
| **T008** | Verify all tasks within the story have been completed | 1 | 1 | 1st 3:10pm | 1st  4:30 pm |
|  | Story Points: 2 Total Hours: | 5 | 5 |  |  |
|  |  | Completed by | | Daniel Wan | |
|  |  |  |  |

**Story ID 40: Database - Start: 29/8/2016 Finish date: 01/9/2016**

**Story ID 31: Website Registration / Profile Creation – Start: 2/09/17 Finish: 5/09/17**

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| **Task ID** | **Task Description** | **Estimate** | **Taken** | **Start time** | **Finish time** |
| **T010** | Create homepage to index website off | 1 | 1 | 3rd 9:32am | 3rd  10:34am |
| **T011** | Create registration form to be displayed with appropriate fields | 2 | 6 | 3rd 11:20am-2:06pm | 4th 8:04pm -11:09pm |
| **T012** | Give ability for user to log in with previously created account | 2 | 3 | 4th 11:04am | 4th 2:06pm |
| **T013** | Store registered information in MySQL Database associated to user | 1 | 2 | 5th 2:30 pm | 5th 4:45pm |
| **T015** | Verify all tasks within the story have been completed | 1 | 2 | 5th 0:42 am | 5th 11:56pm |
|  | Story Points: 4 Total Hours: | 9 | 14 |  |  |
|  |  | Completed by | | Daniel Wan | |

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| **Task ID** | **Task Description** | **Estimate** | **Taken** | **Start time** | **Finish time** |
| **T016** | Code button available for access for all users which queries database and returns list of all active teachers | 3 | 5 | 7th 6:20 pm | 7th 11:02am |
| **T017** | Write code for a search box that can filter teachers by instrument type, and potentially other categories that are deemed useful. | 2 | 3 | 6th 3:30pm | 6th 6:40pm |
| **T018** | Verify all tasks within the story have been completed | 1 | 1 | 8th 7:20pm | 8th 8:20pm |
|  | Story Points: 3 Total Hours: | 6 | 9 |  |  |
|  |  | Completed by | | Daniel Wan | |

**Story ID 17: List of Teachers – Start date: Finish: 6/09/17 Finish date: 8/09/17**

**Release 1: Sprint 2**

**Story ID 36: Updateable Profile Start date: 8/9/2016 Finish Date: 11/9/2016**

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| **Task ID** | **Task Description** | **Estimate** | **Taken** | **Start time** | **Finish time** |
| **T025** | Code “profile update” GUI button onto personal profile web page. | 2 | 1 | 8th 10:30am | 8th 11:34am |
| **T026** | When updating their profile, display an editable form generated with their current details, and also allow them to change their password. | 3 | 4 | 9th 11:50am | 9th  3:57pm |
| **T027** | Code GUI button update to replace existing personal information in the MySQL database. | 2 | 3 | 10th 4:05pm | 10th 7:01pm |
| **T028** | Verify all tasks within the story have been completed. | 1 | 1 | 11th 8:23pm | 11th 9:30pm |
|  | Story Points: 2                                                                         Total Hours: | 8 | 9 |  |  |
|  |  | Completed by | | Jason Chang | |

**Story ID 39:** **Make lesson bookings Start date: 12/8/16 Finish date: 17/8/16**

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| **Task ID** | **Task Description** | **Estimate** | **Taken** | **Start time** | **Finish time** |
| **T41** | Add ‘Bookings’ tab into header and align with other Buttons | 1 | 1 | 13th 5:30pm | 13th 6:40pm |
| **T42** | Code in functionality for Calendar to query bookings database | 3 | 4 | 13th 7:00pm | 13th 11:20pm |
| **T43** | Add available timeslots on each day | 2 | 2 | 14th 2:00pm | 14th 4:20pm |
| **T44** | Attach form to check bock when timeslot selected | 3 | 3 | 15th 4:30pm | 15th 8:05pm |
| **T45** | Code execution function to write booking array to database | 2 | 2 | 16th 9:00am | 16th 11.15am |
| **T46** | Code to record sessions student\_id with booking | 1 | 2 | 16th 2:00pm | 16th 4:10pm |
| **T47** | Verify all tasks within the story have been completed | 1 | 1 | 17th 12:30pm | 17th 1:30pm |
|  | Story Points:                                                                     Total Hours: | 13 | 15 |  |  |
|  |  | Completed by | | Alex Roubin | |

**Story ID 12: Instrument hire catalogue – Start date: 18/9/11 Finish date: 18/9/16**

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| **Task ID** | **Task Description** | **Estimate** | **Taken** | **Start time** | **Finish time** |
| **T48** | Create an instrument catalogue page that is accessible from navigation bar which displays instruments that are available to hire (stored in the database). | 4 | 2 | 18th 9:03am | 18th 11:05am |
| **T49** | Create a search box that can filter instruments by instrument type, price, and other categories that are deemed useful. | 3 | 2 | 18th 12:30pm | 18th 2:46pm |
| **T50** | Verify all tasks within the story have been completed | 1 | 1 | 18th 2:46pm | 18th  3:50 pm |
|  | Story Points:                                                                     Total Hours: | 8 | 5 |  |  |
|  |  | Completed by | | Jason Chang | |

**Story ID 13: Ability to update instrument hire catalogue – Start Date: 19/9/16 Finish date: 21/9/16**

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| **Task ID** | **Task Description** | **Estimate** | **Taken** | **Start time** | **Finish time** |
| **T51** | Have a page accessible by administrative accounts that allows them to submit a new instrument to the catalogue. | 1 | 2 | 19th 10:44am | 19th 12:56pm |
| **T52** | In the instrument catalogue, create a button that opens a page that allows administrative accounts to update the instrument details. | 2 | 3 | 20th 1:05pm | 20th 4:16pm |
| **T53** | In the instrument catalogue, create a button that allows administrative accounts to delete instruments from the catalogue. | 2 | 3 | 21st 4:30pm | 21st 7:50pm |
| **T54** | Verify all tasks within the story have been completed | 1 | 1 | 8:10pm | 9:20 pm |
|  | Story Points:                                                                     Total Hours: | 6 | 9 |  |  |
|  |  | Completed by | | Daniel Wan | |

**Not started**

**Story ID 41: Full Access Account - Start date: Finish Date:**

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| **Task ID** | **Task Description** | **Estimate** | **Taken** | **Start time** | **Finish time** |
| **T029** | Have a full access account that can be logged into that will be used for administrative access to the database via the website. | 3 |  |  |  |
| **T030** | Verify all tasks within the story have been completed. | 1 |  |  |  |
|  | Story Points: 2                                                                        Total Hours: | 3 |  |  |  |
|  |  | Completed by | |  | |

**\*\*\*\*\*Story ID 34: Create New Teacher Profile - Start date: Finish Date:**

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| **Task ID** | **Task Description** | **Estimate** | **Taken** | **Start time** | **Finish time** |
| **T031** | Have a page accessible by administrative accounts that allows them to fill out a form with a new teacher’s details. | 3 |  |  |  |
| **T032** | Code GUI button to add the new teacher’s details to the MySQL database based on what was entered in the form. | 2 |  |  |  |
| **T033** | Verify all tasks within the story have been completed. | 1 |  |  |  |
|  | Story Points: 4                                                                      Total Hours: | 8 |  |  |  |
|  |  | Completed by | |  | |

**\*\*\*\*\*Story ID 30: Export Database Reports – Start date: Finish Date:**

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| **Task ID** | **Task Description** | **Estimate** | **Taken** | **Start time** | **Finish time** |
| **T034** | Ability to search school database. | 2 |  |  |  |
| **T035** | Generate reports by querying SQL database converting to a user-friendly format. | 3 |  |  |  |
| **T036** | Add search queries relating to student/teacher profiles, time tables, instruments etc. | 2 |  |  |  |
| **T037** | Verify all tasks within the story have been completed. | 1 |  |  |  |
|  | Story Points: 4                                                                        Total Hours: | 8 |  |  |  |
|  |  | Completed by | |  | |

**Story ID 29: View maximum lessons per week Start date:** **Finish Date:**

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| **Task ID** | **Task Description** | **Estimate** | **Taken** | **Start time** | **Finish time** |
| **T038** | Code into student profile if they are an ‘Advanced or Beginner’ | 2 |  |  |  |
| **T039** | Code Advanced to 3 lessons per week, Beginner 1 per week | 2 |  |  |  |
| **T040** | Verify all tasks within the story have been completed. | 1 |  |  |  |
|  | Story Points:                                                                     Total Hours: | 8 |  |  |  |
|  |  | Completed by | | Alex Roubin | |